## Slide 1
KEPLER NEXT GEN
Release Management & SNOW Processes
20/01/2022
Kepler

## Slide 2
Release Management Key principles
What is Release Management:
  Release planning
  Release processes
  …
All squads working on the Platform follow the same release planning :
  Common push to environments
  Common NRT period
  Common sprints
  …
In our release process, we push everything from one environment to another one, all developments of all squads together
  Planning of push is defined
  Very precise SNOW process to share the same referential and ease all people work.

## Slide 3: NEXTGEN - Typical Release Planning
Deploy in UAT completed items on Friday
Scoping Planning (Dev +PL/PO)
TNR
Freeze UAT
Tests
Go- NoGo NRT / Go-NoGo (factory/PL)
Dev
Testing
Priorization
Scope
Dev
UT Roll-up
Tests
PL Actions
SQUAD
Business Actions
Sprint = 2weeks
Tests
Dev
Testing
W5
W6
CRITICAL CORRECTIONs
&ROLLBACK
PTPP
+
PACKAGE VALIDATION
PTP
W3
W4
W1
W2
Dev
Testing

## Slide 4: NEXTGEN - Typical Release Planning Example

## Slide 5: SNOW: MACRO-PROCESSES
Business Need
Production correction 
Quality correction 
Production evolution 
INCIDENT
DEFECT
DEMAND
DEFECT
ENH
Business/PO
PL
PA
Factory
ENH
PA/Release team
Squad
PRODUCT BACKLOG
Prioritization/scope for the release by PO/PL
 Correction required
 Validation  Validation need Estimation  Validation estimation
 Correction required
PRB
ENH
Transform Defect/Enh to US.
USER STORY
USER STORY
USER STORY
Development
Validation development in INT
Follow the advancement of the sprint
Review the status of the scope
PUSH TO UAT
Test the dev in UAT
Validate the dev
GO/No GO
PUSH TO PRODUCTION
TEST all the sprints and TNR
PUSH TO PROD
Send list to RM
Select with PL, the scope for the sprint
Communicate to the RM

## Slide 6: KEPLER Global Agile Process : Demands
From business & tech needs to Sprint Planning
Roll-out
Evolutions
New Projects
Architecture
Enabler
EPIC
DEMAND 1
DEMAND 2
DEMAND 3
ENHANC. 1
STORY 1
Incoming Topics
Roadmap Creation
Grooming for Scoping
Refinement
(done by the factory)
Sprint Planning
STORY 2
STORY 3
STORY 4
STORY 5
STORY 6
ENHANC. 2
ENHANC. 3
ENHANC. 4
ENHANC. 2
ENHANC. 3
SPRINT 1
STORY 1
SPRINT 2
US 2
US 3
US 6
SPRINT 3
US 4
US 6
RELEASE

## Slide 7
RELEASE
DEVELOPEMENT
TESTS
Developer
In the first merged environment Developer are doing the first Unit test
Quality Assurance
In the INT environment QA are doing functional tests according to acceptance criteria
Business
In UAT Business are putting their last validation of the development
Final tests
NRT
All US to retest (TBC)
DEPLOYMENT
First deployment
FREEZE ENVIRONEMENT
GO/NOGO NRT
GO/NOGO
PTP
Deployment in DEV
Deployment all day long
Deployment in INT
Everyday
Deployment in UAT
Twice a week
Must respect ready to push to INT criterias
Must respect ready to push to UAT criterias
Continuous deployment
  Only new version of an existing US or defects correction can be deployed
  All other developments are not merged until PTP
Correction UAT
  Developers are working only on Defects and not finished developments in order to secure the UAT environement
Correction NRT
  Developers are working only to correct NRT critical defects
DOR/DOD
OnlyUS that have been groomed and are now respected the DOR can be added to the sprint backlog
SPRINT
Sprint = 2 weeks
Developers are working on what has been defined during the sprint planning
Developers are doing pull requests in order to deploy their dev through all environement
At every steps of the dev journey they are criterias to respect, and at the end of the sprint only US that are respected the DOD can be tested by the business

## Slide 8: Deployment process & SNOW statuses
                RELEASE
Dev
DEVELOP
INT
PROD
SPRINT
TESTED KO : back in Dev for a PRIORITIZED correction
DEV TESTS
BA TESTS
BUS TESTS
If ALL US are tested in DEV
Dev
Dev
Dev
GO/
NOGO
All day long
Once a day before 5 PM
Twice a sprint
(Wednesday & Monday morning)
Once a release
All deployment are full merge, no cherry picking, the gate is between DEVELOP and INT environment : only IF ALL US are OK the merge will happen
Ready – not started
Ready – In Progress
Ready for testing – not started
Testing – Not started
Testing – In progress
Testing – Done
Snow status :
      Just pushed : To test in the environment
      Just validated : To push to the new environment
      All items KO must be at “Work in progress – not started”
Complete
UAT
To test
To push
Work in progress – not started
KO
Draft – not started

## Slide 9
Push to Environment: criterias
Phase | Which criteria to be reviewed by Release Managers ?
Before pushing to INT | User story is created User story scoped to the release & sprint Evidence of testing attached Status “ready for testing – not started”
Before pushing to UAT | User story is created User story scoped to the release & sprint Evidence of testing attached Status “testing – in progress”
Before Push to Prod | All items in UAT are tested OK NRT scoped is validated by business NRT are OK NRT steps are updated for next push to prod Release note is completed List of testers and release managers is known Cut-over validated

## Slide 10: KEPLER Landscape
Preprod for Staging.
New: DevOps adapted
Every day
2x / sprint

## Slide 11: HOTFIX PROCESS
Any action in Production that needs to be done outside the Push to Production date, and which is not managed through Service Request.

## Slide 12
HOTFIX PROCESS

## Slide 13: Hotfix template requirement
Product | ID Snow | Number of users impacted (few/randomly/all) | Impact on Business | Workaround ? | Appears since when ? (INC Creation date) | Rootcause ? | What is the fix ? Manual steps / Deployment / New app | Impact on others products ? | Proposition of NRT Scope | Advancement of the dev % | Questions/comments from release manager ? | Release manager Validation

## Slide 14
HOTFIX Acceptance criterias
Phase | Which AC to be reviewed by Release Managers ?
Before Hotfix | User story is created Hotfix requirement template filled Hotfix validated by Release manager & PA NRT done Business validated the fix in UAT

## Slide 15: CONCLUSION
The aim of Release management is to secure the Production, by controlling what is pushed in production and how. This is crucial.
All processes described must be strictly followed. Even if they seems heavy, they are defined to:
  Ensure a common way of working and then understanding
  Help all teams to work more efficiently
We count on you !

## Slide 16
ANNEXES

## Slide 17
Demand |  | Incident |  | Problem |  | Enhancement |  | User story |  | Meaning | To be done by
Status | substatus | Status | substatus | Status | substatus | Status | substatus | Status | substatus |  | 
New |  |  |  |  |  |  |  |  |  | Evolution needed : creation | Business/PL
Assessment | Not started |  |  |  |  |  |  |  |  |  | PA
Assessment | Done |  |  |  |  |  |  |  |  | Estimation provided | DEV
Comitte review |  |  |  |  |  |  |  |  |  |  | PA
Approved |  |  |  |  |  | New (automatically creation) |  | Draft (manual creation) |  | Scoped for development | PL
Approved |  |  |  |  |  | New |  | Ready | Not started | Ready to be pushed in Develop | DEV
Approved |  |  |  |  |  | New |  | Ready | In progress | Deployed in Develop to be tested by Dev | Release Manager
Approved |  |  |  |  |  | Build (automatically) | done | Ready for testing | Not started | TESTED OK IN DEVELOP & Ready to be pushed in INT | DEV
Approved |  |  |  |  |  | Testing (automatically) | done | Testing | Not started | Deployed in INT to be tested by BA | Release Manager
Approved |  |  |  |  |  | Testing (automatically) |  | Testing | In progress | TESTED OK IN INT & Ready to be pushed in UAT, if KO push test failed | BA
Approved |  |  |  |  |  | Testing (automatically) |  | Testing | done | Deployed in UAT, to be tested by LVL 1 | Release Manager
Approved |  |  |  |  |  | To be deployed |  | Complete |  | TESTED OK IN UAT & Ready to be pushed in Preprod | Business
Approved |  |  |  |  |  | WIP |  | WIP |  | TESTED KO | Business/BA
 |  | New |  |  |  |  |  |  |  | Issue Escalation to LVL2 | Business/LVL1
 |  | Active |  |  |  |  |  |  |  | First analysis | DEV
 |  | Awaiting change |  | New (manual creation) |  | New (automatically creation) |  | Draft (manual creation) |  | Scoped for development | PL
 |  | Awaiting change |  | New |  | New |  | Ready | Not started | Ready to be pushed in Develop | DEV
 |  | Awaiting change |  | New |  | New |  | Ready | In progress | Deployed in Develop to be tested by Dev | Release Manager
 |  | Awaiting change |  | New |  | Build (automatically) | done | Ready for testing | Not started | TESTED OK IN DEVELOP & Ready to be pushed in INT | DEV
 |  | Awaiting change |  | Work in progress (automatically) |  | Testing (automatically) | done | Testing | Not started | Deployed in INT to be tested by BA | Release Manager
 |  | Awaiting change |  | Work in progress |  | Testing (automatically) |  | Testing | In progress | TESTED OK IN INT & Ready to be pushed in UAT, if KO push test failed | BA
 |  | Awaiting change |  | Work in progress |  | Testing (automatically) |  | Testing | done | Deployed in UAT, to be tested by LVL 1 | Release Manager
 |  | Awaiting change |  | Resolved (manual) |  | To be deployed |  | Complete |  | TESTED OK IN UAT & Ready to be pushed in Preprod | Business
 |  | Awaiting change |  | Work in progress (automatically) |  | WIP |  | WIP |  | TESTED KO | Business/BA
Closed |  | Resolved |  | Closed |  | Closed |  | Complete |  | Correction/evolution in production | SDM